Madad Phase 1.a Testing & Channel Ingress Handover

Response from Madad MCP / Backend Team to Agentic AI Team

Bottom line: Phase 1.a workflow, MCP tools, document uploads, payment link, outbound WhatsApp, email, and agent webhooks tested green. Real inbound WhatsApp chat still needs Meta webhook/media bridge wiring before typing “hi” in WhatsApp can drive the agent.

# 1. Test Results

| Area | Result | Notes |
| --- | --- | --- |
| Repos pulled | Pass | MCP main up to date. Agent branch feature/mcp-phase3-monetization-payment tested at 456076d. |
| Agent health | Pass | GET http://34.18.50.97:8001/health returned 200 OK. |
| Phase 1.a live demo | Pass | All 11 steps green; terminal outcome offer_handoff. |
| Real documents | Pass | CR, audited financial report, and KYC PDFs uploaded through the workflow. |
| Outbound WhatsApp | Pass | WhatsApp narration triggered to +91 8287611995. Delivery still depends on Meta 24-hour free-form window. |
| Payment email | Pass | Madad-branded payment email queued to ishaan.jain@madadfintech.com. |
| Buyer step | Tolerated | Backend returned 409 because reused test SME already has same buyer. Workflow continued. Clean SME should create normally. |
| MCP readback | Pass | Channel session minted for tech.external1@madadfintech.com; userId 7033d5ec-d04a-48c6-ab97-876c9f473cee. |
| Backend journeyStatus | Expected caveat | Still INCOMPLETE because synthetic agent webhooks advance agent workflow, not Madad backend journeyStatus. |

Tested command path: phase1a_live_demo.py using backend identity tech.external1@madadfintech.com, WhatsApp narration phone +91 8287611995, and payment email ishaan.jain@madadfintech.com.

# 2. What This Test Proves

Agent workflow can progress through the Phase 1.a onboarding journey when normalized inputs are posted to /workflow/inbound.

MCP tools can call Madad backend for auth/session, KYC uploads, eligibility, buyer/shareholder flow, payments, WhatsApp, and email.

Madad backend and MCP can handle real document bytes as base64 attachments.

Agent webhook chokepoint works for eligibility.updated, payment.completed, and offers.available.

Outbound WhatsApp and email are available through backend-routed MCP tools.

# 3. What This Test Does Not Yet Prove

It does not prove real inbound WhatsApp chat, because Meta inbound messages are not currently wired into the agent.

Typing “hi” or “hey” in WhatsApp will not reach /workflow/inbound until the inbound bridge exists.

It does not prove real user-driven file upload from WhatsApp, because the demo script directly posts file bytes to the workflow API.

It does not mutate Madad backend journeyStatus through synthetic webhooks; those webhooks advance the agent workflow only.

# 4. Required Ownership for Real WhatsApp / Email Flow

| Owner | Action Items | Purpose |
| --- | --- | --- |
| Madad / Ishaan | Configure Meta WhatsApp webhook callback and subscribe to messages. Verify Meta challenge and signatures. | Receive real WhatsApp text and media from SMEs. |
| Madad / Backend | Build inbound WhatsApp bridge: parse sender, text, media IDs, download media from Meta, convert to normalized payload. | Turn raw Meta payloads into agent-ready channel messages. |
| Madad / Backend | Forward normalized input to POST /workflow/inbound with channel, identity, text, and attachments. | Connect real WhatsApp messages to the agent workflow. |
| Madad Ops | Connect production Madad sender number and submit required WhatsApp templates in Meta portal. | Enable campaign starts and outbound notifications outside customer-care windows. |
| Madad / Backend or Ops | Set up email ingress using SendGrid inbound parse or mailbox polling, then normalize body and attachments. | Enable the email agent path from the PDF. |
| Agentic AI Team | Keep /workflow/inbound as normalized input surface and process user messages step by step. | Ensure user-driven chat proceeds one prompt at a time. |
| Agentic AI Team | Route natural inputs: hi/organic start, YES/NO, CR upload, financials upload, ZIP/docs upload, status query, invoice upload. | Match the conversational flow in the PDF. |
| Agentic AI Team | Do not call Meta directly. Use MCP tools for Madad backend actions and backend-routed outbound WhatsApp/email. | Keep integration boundary clean and secure. |
| Both Teams | Finalize normalized inbound payload contract for text and attachments. | Avoid ambiguity across WhatsApp, email, and future channels. |

# 5. Proposed Normalized Inbound Payload

Target endpoint: POST http://34.18.50.97:8001/workflow/inbound

{
  "channel": "whatsapp",
  "identity": "+918287611995",
  "text": "YES",
  "attachments": [
    {
      "filename": "cr.pdf",
      "mime_type": "application/pdf",
      "content_base64": "..."
    }
  ]
}

# 6. WhatsApp Templates Needed From PDF Flow

Campaign / entry message asking YES or NO.

Document reminder and missing-doc checklist nudges.

Eligibility / prequalification result.

Payment link delivery and payment reminder.

Payment received / bank submission confirmation.

Offers available with platform login link.

Credit line activated notification.

Invoice disbursed, repayment received, due soon, and overdue alerts.

# 7. Immediate Next Step

Recommended next milestone: Wire one real inbound WhatsApp message from Meta into /workflow/inbound and verify that sending “YES” from +91 8287611995 starts/resumes the same workflow without using the demo script. After that, test a real CR PDF upload over WhatsApp and confirm it reaches madad_kyc_upload_document_base64.

Prepared for Madad / Agentic AI integration testing. Confidential internal handover note.